# Support Ticketing System Implementation

The project's goal is to create and deploy a support ticketing system for an IT consulting business, which will enhance the tracking and handling of customer requests and issues. The system will provide a centralised repository and an organised workflow for managing tickets, replacing the current method of handling issues via phone calls and emails.
Aim and objective:
1. Develop a centralised system for tracking client issues and requests.
2. Implement Service Level Agreements (SLAs) to ensure timely resolution of tickets.
3. Improve efficiency and transparency in issue resolution.
4. Enhance client satisfaction through a structured and monitored support process.

Scope
In Scope:
1. Development and configuration of a Support Ticketing System.
2. Integration with existing communication channels (email, phone).
3. Implementation of SLAs within the system.
4. Training for users on the new system.
5. Continuous monitoring and improvement plan.

Out of Scope:
1. Custom development of additional features beyond the standard ticketing system.
2. Integration with non-IT related business processes.
3. Ongoing support and maintenance post-implementation.

Stakeholders
- Project Sponsor: John Doe, CEO
- Project Manager: Jane Smith, Project Manager
- IT Team: Developers, System Administrators
- Support Team: Level 1, Level 2, and Level 3 Support Staff
- Clients: Internal and External Users
### IT Team:
Business Analyst:
Gather and Document Requirements from Stakeholders:
- Conduct interviews, surveys, and workshops with stakeholders to understand their needs and requirements.
- Create detailed documentation, including use cases, user stories, and functional specifications.
Translate Business Needs into Technical Specifications:
- Develop technical requirements and specifications based on business needs and objectives.
- Create diagrams and models to illustrate the system’s functionality and processes.
Ensure Alignment Between Business Goals and the System’s Functionality:
- Continuously review and refine requirements to ensure they meet the business goals.
- Act as a liaison between the business stakeholders and the development team to ensure clear communication and understanding.
Developer:
Configure and Customise the Ticketing System:
- Set up and configure the ticketing system according to the project requirements.
- Customise the system to fit the specific needs of the organisation, including workflows, forms, and user interfaces.
Write Code and Develop Necessary Features:
- Develop custom features and functionality as needed.
- Implement integrations with other systems and tools used by the organisation.
Ensure Software Quality Through Unit Testing:
- Write and execute unit tests to ensure code quality and functionality.
- Participate in code reviews to maintain high coding standards and best practices.

Tester:
Develop and Execute Test Plans:
- Create comprehensive test plans that cover all aspects of the system, including functional, regression, and performance testing.
- Execute test cases and document the results.
Identify, Document, and Track Bugs:
- Identify defects and issues in the system, document them clearly, and track their resolution.
- Work closely with developers to ensure that bugs are fixed and retested.
Verify Fixes and Ensure the System Meets Quality Standards:
- Perform re-testing and regression testing to verify that bugs have been fixed and that no new issues have been introduced.
- Ensure the system meets the quality standards set by the project and stakeholders.
Architect:
Design the Overall System Architecture:
- Develop the overall system architecture, ensuring it meets the project’s requirements and constraints.
- Create architectural diagrams and documentation to guide the development team.
Ensure the System is Scalable, Secure, and Meets Performance Requirements:
- Design the system to be scalable, ensuring it can handle increased load and usage over time.
- Implement security best practices to protect the system and its data.
- Optimise the system’s performance to meet the required benchmarks and standards.
Oversee Technical Standards and Integration with Existing Systems:
- Establish and enforce technical standards and best practices for the project.
- Ensure the system integrates seamlessly with existing systems and infrastructure.
- Provide technical guidance and support to the development team throughout the project.

Roles and Responsibilities:
- Project Sponsor: Approve the project and provide necessary resources.
- Project Manager: Oversee the project, manage timelines, and ensure milestones are met.
IT Team:
- Developers: Configure and customise the ticketing system.
- System Administrators: Ensure the system is properly integrated and secure.
Support Team:
- Level 1 Support: Acknowledge and resolve tickets at the first point of contact.
- Level 2 Support: Provide in-depth analysis and resolve escalated tickets.
- Level 3 Support: Handle complex technical issues and provide expert solutions.
- Clients: Use the system to raise tickets and provide feedback.

Milestones
1. Project Planning and Initiation: June 10, 2024
2. Requirements Gathering: June 15, 2024
3. System Design and Architecture: June 30, 2024
4. Development and Configuration: July 31, 2024
5. Integration and Testing: August 15, 2024
6. User Training and Documentation: August 25, 2024
7. Pilot Testing: September 10, 2024
8. Full Deployment: September 30, 2024

Gantt Chart:

Budget
  - Software Licenses: £10,000
  - Development Costs: £25,000
  - Training and Documentation: £5,000
  - Miscellaneous Expenses: £3,000
  - Total Estimated Budget: £43,000

Risks, Constraints, Assumptions
Risks:
  - Delays in software acquisition or configuration.
  - Resistance to change from users accustomed to the current system.
  - Technical issues during integration with existing systems.
Constraints:
  - Budget limitations could affect scope.
  - Strict deadlines for each milestone.
Assumptions:
  - Adequate resources and support will be available.
  - Stakeholders will provide timely feedback and approval.
  - Existing infrastructure will support the new system.

Project Approval
This section will include signature spaces for the project sponsor, client, and project manager.

Project Sponsor:
Signature: ______________________
Date: __________________________

Client:

Signature: ______________________
Date: ______________________
Project Manager:
Signature: ______________________
Date: __________________________